## 5.1 Project Planning

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-4121 |
| Project Name | Implement Client Script & UI Policy (Incident) |
| Maximum Marks | 5 Marks |

Planning follows an Agile approach: an Epic is broken into Stories, each Story is estimated in Story Points (1, 2, 3, 5) and completed within a fixed-length Sprint. The six configuration tasks and the testing activities are organised into two sprints.

Product Backlog, Sprint Schedule and Estimation

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | UI Policy | USN-1 | Create UI Policy “High Impact Control” with condition Impact is 1 – High | 2 | High | Praveen Gopal |
| Sprint-1 |  | USN-2 | Add Assignment group mandatory action with Reverse if false | 2 | High | Chris Cleophaous Joel |
| Sprint-1 |  | USN-3 | Create UI Policy Action making Urgency read-only | 2 | High | Sandeep V |
| Sprint-1 | onChange Script | USN-4 | Create onChange script to auto-set Urgency | 3 | High | Guganathan |
| Sprint-2 | onSubmit Script | USN-5 | Create onSubmit script to block save without Assigned To | 3 | High | Sivakanthan M |
| Sprint-2 | onCellEdit Script | USN-6 | Create onCellEdit script to block State list edits | 2 | High | Praveen Gopal |
| Sprint-2 | Testing | USN-7 | Test mandatory enforcement and successful save | 2 | High | Chris Cleophaous Joel |
| Sprint-2 |  | USN-8 | Test reverse condition (High to Medium) | 2 | Medium | Sandeep V |
| Sprint-2 |  | USN-9 | Test list-edit blocking and form-based State update | 2 | Medium | Guganathan |

Story Points Summary

Sprint 1 = 2 + 2 + 2 + 3 = 9 story points.

Sprint 2 = 3 + 2 + 2 + 2 + 2 = 11 story points.

Total Story Points = 9 + 11 = 20.

Project Tracker, Velocity and Burndown

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 9 | 6 Days | [Start date] | [End date] | [Completed] | [Release date] |
| Sprint-2 | 11 | 6 Days | [Start date] | [End date] | [Completed] | [Release date] |

Velocity: Velocity = Total Story Points ÷ Number of Sprints = 20 ÷ 2 = 10 story points per sprint. With a 6-day sprint, average velocity is 10 ÷ 6 ≈ 1.7 story points per day.

Burndown Chart: Remaining work starts at 20 story points and should reach 0 by the end of Sprint 2. Update the chart using the actual completion data in the tracker above.